Software Test Plan (STP)

Project: Student Club Event Ticketing & Budget Portal

| Version | 1.0 |
| --- | --- |
| Authors | Jayanth K (PES1UG24AM123) Kishore V (PES1UG24AM139) Leeladhar G Sairaju (PES1UG24AM148) Mohammad Bilal A (PES1UG24AM162) |
| Date | 28-10-2026 |
| Status | Draft |
| Course | Software Engineering - Mini Project (Section C) |

## Revision history

| Version | Date | Author | Change summary | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | 28-10-2026 | Project team | Initial version for review | Pending |

## Approvals

| Role | Name | Signature / Email | Date |
| --- | --- | --- | --- |
| Course Coordinator |  |  |  |
| Team Lead |  |  |  |

# 1. Introduction

Purpose: This document defines the test plan for the Student Club Event Ticketing & Budget Portal v1.0. It outlines objectives, scope, strategy, resources, schedule and responsibilities for testing.

Scope: Testing covers login and roles, proposal submission, the three-stage approval workflow, notifications, event registration and QR tickets, venue check-in, and the dashboard and reports. Payments, SSO and the hosting provider's infrastructure are excluded.

References: SRS v1.0, Software Architecture and Design Specification v1.0, OWASP Top 10.

Definitions: SRS, SAD, RTM, UAT, JWT, QR (see SRS section 1.4).

# 2. Test Items

Authentication & role module (AuthManager)

Proposal module (ProposalManager)

Approval workflow module (ApprovalWorkflow)

Notification module (Notifier)

Registration & QR ticket module (RegistrationMgr, QRGenerator, TicketStore)

Check-in module (CheckInValidator, AttendanceLog)

Dashboard & reports module (ReportGenerator)

React web UI (all pages)

# 3. Features to be Tested

Features mapped to SRS requirement IDs:

SCP-F-001: allow users to log in and log out using college email and password, issuing a JWT session token on success

SCP-F-002: enforce role-based access for Club Lead, Faculty Coordinator, Finance Officer, Dean, Campus Admin and Student

SCP-F-003: allow a Club Lead to submit an event proposal with event name, date, venue, expected attendance, budget amount and description

SCP-F-004: allow a Club Lead to edit and resubmit a proposal that is rejected, restarting the approval from the Faculty stage

SCP-F-005: allow a Club Lead to view the current status and stage of each of their club's proposals

SCP-F-006: route every proposal sequentially through Faculty Coordinator, Finance Officer and Dean approval stages

SCP-F-007: allow the approver of the current stage to approve or reject a proposal, with a mandatory comment on rejection

SCP-F-008: record an approval history entry (stage, approver, decision, comment, timestamp) for every decision

SCP-F-009: send an in-app notification to the next approver when a proposal reaches their stage, and to the Club Lead on every approval or rejection

SCP-F-010: list approved upcoming events and allow a student to register once per event while seats are available

SCP-F-011: generate a unique, signed QR-code ticket containing event ID, student ID and ticket ID for each registration

SCP-F-012: allow a student to view and download their QR tickets from the My Tickets page

SCP-F-013: validate a scanned or typed QR ticket at check-in, mark it USED, and reject tickets that are already used, invalid or for another event

SCP-F-014: provide a dashboard with the proposal pipeline (count per stage), a proposal table and filters by status, club and date range

SCP-F-015: export a budget allocation report and an event attendance report in CSV format, with PDF export as a stretch goal

SCP-NF-001: Pages and API responses shall load within 2 seconds for 90% of requests with 50 concurrent users

SCP-NF-002: QR ticket validation at check-in shall return a result within 1 second

SCP-NF-003: The UI shall be responsive and usable on desktop and mobile browsers (Chrome, Firefox, Edge, Android Chrome)

SCP-NF-004: The system shall remain available during event submission and check-in windows, with a target of 99% uptime in the demo week

SCP-NF-005: Approval and check-in actions shall be logged with user and timestamp in audit tables that the application never deletes

SCP-SR-001: User passwords shall be stored only as salted bcrypt hashes; plaintext passwords shall never be stored or logged

SCP-SR-002: Every protected API endpoint (all except login and /api/health) shall verify the JWT and the user's role before processing the request

SCP-SR-003: QR ticket tokens shall be HMAC-signed by the server so that forged or modified tickets are rejected

SCP-SR-004: All database access shall use parameterised queries and all inputs shall be validated on the server

SCP-SR-005: All traffic between browser and server shall use HTTPS (TLS 1.2+) on the deployed demo host

# 4. Features Not to be Tested

Third-party libraries' internal logic (Express, React, MySQL server, qrcode) - assumed tested by their maintainers

Hosting provider infrastructure and network

Email delivery, PDF export and rate limiting, if these stretch goals are not implemented

# 5. Test Approach / Strategy

Levels:

Unit tests - service functions (validation, stage rules, token signing) with Jest

Integration tests - Express API + MySQL test database with Jest + Supertest

System tests - end-to-end flows in the browser (manual; Selenium if time allows)

Acceptance tests (UAT) - team members acting as Club Lead, approvers, admin and students

Types:

Functional testing of all 15 FRs

Regression testing - full suite runs in GitHub Actions on every push

Performance testing - response time and check-in latency with Apache JMeter

Usability testing - responsive layout on desktop and mobile browsers

Entry Criteria: feature merged to main, CI build green, test database seeded with test users, clubs and events.

Exit Criteria: 100% of planned test cases executed, 0 critical / high defects open, all High-priority requirements passed in the RTM.

## 5.1 Security Validation

Verify passwords are stored only as bcrypt hashes and never logged

Call every protected API with no token and with the wrong role (expect 401 / 403)

Modify QR ticket tokens and replay used tickets (expect Invalid / Already used)

SQL-injection and script-injection inputs in all form fields

Check HTTPS redirect and TLS version on the deployed site

# 6. Test Environment

Hardware: team laptops; one Android phone for camera-based QR check-in.

Software: Node.js 20, MySQL 8.0 test database, React build, Chrome / Firefox / Edge / Android Chrome.

Tools: Jest + Supertest (unit / API), Manual testing (UI), Selenium if time allows, Postman (API), Apache JMeter (performance), GitHub Actions (CI), Jira (defect tracking).

Test Data: seeded users for every role, 3 clubs, sample proposals at each stage, 2 approved events with limited seats.

# 7. Test Schedule

Milestones (Sprint 1: 27-10-2026 to 31-10-2026, Sprint 2: 02-11-2026 to 07-11-2026, project presentation: 09-11-2026):

| Milestone | Date |
| --- | --- |
| Test case design | 28-10-2026 |
| Test environment and CI setup | 29-10-2026 |
| Unit tests written alongside features | 28-10-2026 to 05-11-2026 |
| Test execution start (integration and system) | 02-11-2026 |
| Test execution end | 06-11-2026 |
| UAT and sign-off | 07-11-2026 |

# 8. Test Deliverables

Test Plan (this document)

Test Cases (section 13)

Automated test scripts (Jest / Supertest) in the repo

Test Data (seed script)

Test execution logs (CI runs)

Defect reports (Jira)

Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Mohammad Bilal A | Prepare plan, coordinate execution, maintain RTM |
| Test Engineer | Kishore V | Design and execute test cases, log defects |
| Test Engineer | Leeladhar G Sairaju | Security and performance tests, log defects |
| Developer / DevOps | Jayanth K | Support defect fixes, maintain CI pipeline |
| Product Owner | Course Instructor | Approve test results, sign off readiness |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Features finished late in Sprint 2 leave little test time | Write unit tests with each feature; run CI on every push |
| Test database out of sync with schema | Single migration + seed script used by all members and CI |
| Camera scanning unreliable on some phones | Test manual code entry path as well |
| Team member unavailable | Test cases documented so any member can execute them |

# 11. Assumptions & Dependencies

Sprint 1 features are merged to main by 31-10-2026 and Sprint 2 features by 04-11-2026

Test users and seed data are available before execution starts

A deployed environment with HTTPS (for example a free cloud tier) is available for TC-SEC-05, TC-PERF-01 and TC-REL-01; if only local hosting is used, these are recorded as not applicable

# 12. Suspension & Resumption Criteria

Suspend testing if:

Test environment or database is unavailable for more than 4 hours

The build is too unstable (blocks more than 30% of test cases), e.g. login is broken

Resume testing if:

Blocking defects are fixed and CI is green

Environment is stable again

# 13. Test Case Management & Traceability

The RTM (SRS section 8) maps every requirement to its test cases. Test cases:

| TC ID | Title | Req ID | Type | Steps / Input | Expected result |
| --- | --- | --- | --- | --- | --- |
| TC-AUTH-01 | Login with valid / invalid credentials | SCP-F-001 | Functional | Log in with correct, then wrong, password; then log out | JWT issued with an expiry and dashboard opens; error shown for wrong password; token discarded on logout |
| TC-AUTH-02 | Role-based access control | SCP-F-002 | Functional | Student calls POST /api/proposals/:id/decision | 403 Forbidden; button hidden in UI |
| TC-PROP-01 | Submit proposal with all / missing fields | SCP-F-003 | Functional | Submit valid form, then with budget empty | 201 Created, status PENDING_FACULTY; 400 with field error |
| TC-PROP-02 | Edit and resubmit rejected proposal | SCP-F-004 | Functional | Reject at Finance, edit budget, resubmit | Status returns to PENDING_FACULTY; history kept |
| TC-PROP-03 | Club Lead views own proposal status | SCP-F-005 | Functional | Open My Proposals as Club Lead A | Only club A proposals with correct stage shown |
| TC-APPR-01 | Stage order is enforced | SCP-F-006 | Functional | Dean tries to approve a PENDING_FACULTY proposal | Request rejected; status unchanged |
| TC-APPR-02 | Approve / reject with comment | SCP-F-007 | Functional | Faculty opens inbox and approves; Finance rejects without comment | Proposal shown in Faculty inbox, then moves to PENDING_FINANCE; reject blocked until comment entered |
| TC-APPR-03 | Approval history recorded | SCP-F-008 | Functional | Complete all 3 stages | 3 history rows with approver, decision, time |
| TC-NOTI-01 | Notifications on status change | SCP-F-009 | Functional | Faculty approves a proposal; Finance then rejects it | Finance Officer and Club Lead notified on approval; Club Lead notified on rejection |
| TC-TKT-01 | Register for event (capacity / duplicate) | SCP-F-010 | Functional | Register twice; register when full; two students request the last seat at the same time | First succeeds; duplicate and full both rejected (409); only one simultaneous request gets the last seat |
| TC-TKT-02 | Unique signed QR generated | SCP-F-011 | Functional | Register 3 students | 3 distinct tokens, each verifies with server key and carries event, student and ticket IDs |
| TC-TKT-03 | View / download ticket | SCP-F-012 | Functional | Open My Tickets, click Download | PNG with readable QR downloaded |
| TC-CHK-01 | Valid first check-in | SCP-F-013 | Functional | Scan an UNUSED ticket | 'Valid' shown; status becomes USED |
| TC-CHK-02 | Duplicate / invalid / wrong-event ticket rejected | SCP-F-013 | Functional | Scan same ticket again; scan edited token; scan a ticket of another event | 409 'Already used'; 400 'Invalid'; 403 'Wrong event' |
| TC-DASH-01 | Dashboard counts and filters | SCP-F-014 | Functional | Filter Status = Pending Finance, last 7 days; repeat as a Club Lead | Only matching rows; counts equal DB query; Club Lead sees only own club |
| TC-DASH-02 | Export budget / attendance report | SCP-F-015 | Functional | Export budget and attendance reports as CSV (and PDF if implemented) | Files open; totals match dashboard |
| TC-PERF-01 | Page / API response time | SCP-NF-001 | Performance | JMeter on the deployed host: 50 users for 5 minutes | 90th percentile <= 2 s |
| TC-PERF-02 | Check-in response time | SCP-NF-002 | Performance | 100 sequential check-in requests | Average <= 1 s |
| TC-UX-01 | Responsive layout | SCP-NF-003 | Usability | Open main pages at 360 px and 1366 px | No overlapping or cut-off elements |
| TC-REL-01 | Availability in demo week | SCP-NF-004 | Reliability | Uptime monitor on /api/health | No unplanned downtime; uptime >= 99% (target) |
| TC-OPS-01 | Audit log entries | SCP-NF-005 | Audit | Approve and check in, then read logs; look for any delete function on audit tables | Entries with user and timestamp for both actions; no delete function for audit tables |
| TC-SEC-01 | Password hashing | SCP-SR-001 | Security | Run the seed script and log in, then inspect users table and logs | Only bcrypt hashes; no plaintext |
| TC-SEC-02 | Token and role checks | SCP-SR-002 | Security | Call APIs with no token / wrong role | 401 / 403 |
| TC-SEC-03 | Forged QR rejected | SCP-SR-003 | Security | Change one character of a ticket token | 'Invalid' returned |
| TC-SEC-04 | SQL injection attempt | SCP-SR-004 | Security | Enter ' OR 1=1 -- in login and proposal fields | Rejected; no data change |
| TC-SEC-05 | HTTPS enforced | SCP-SR-005 | Security | Open the deployed site over http:// | Redirect to https with TLS 1.2+ |

# 14. Test Metrics & Reporting

Metrics collected:

% test cases executed

% passed / failed

Defect density per module

Defect ageing

Requirement coverage

Reports:

CI run status on every push

Daily execution status during Sprint 2

Final Test Summary Report

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Mohammad Bilal A |  |
| Dev Lead | Jayanth K |  |
| Product Owner | Course Instructor |  |